FactoryFlow (AECE Checkpoint) — Gap Analysis Review

AEC Electronics (Pty) Ltd

April 2026

# FactoryFlow (AECE Checkpoint) — Gap Analysis Review

Date: 2026-04-01 Reviewed by: Shaun Bennett, using Claude Code

________________________________________________________________________________

## Project Overview

Stack: TypeScript monorepo — React/Vite frontend, Express.js backend, PostgreSQL + Drizzle ORM, Postmark email Deployment: Replit (autoscale), no Docker Company: AEC Electronics (Pty) Ltd, ~20 employees

There are 2 specs. Spec 1 (Leave & HR) is detailed and substantially implemented. Spec 2 (Payroll) is an empty stub — only the problem statement exists.

________________________________________________________________________________

## Spec 1: Leave Management & HR System

### What's Working Well

| Requirement | Status | Notes |
| --- | --- | --- |
| REQ-001 Employee Data | Done | Rich schema: tax, POPIA, contract history, org hierarchy, manager linkage |
| REQ-002 Leave Submission | Done | Date range, reason, document upload (JPEG/PNG/PDF as base64) |
| REQ-003 Annual Leave | Done | 21 days/year, pro-rated accrual, 6-month carry-over expiry |
| REQ-005 Family Responsibility | Done | 3 days/cycle, 4-month eligibility gate |
| REQ-009 Approval Workflow | Done (Enhanced) | Spec says Manager→HR; system implements Manager→HR→MD |
| REQ-010 Email Notifications | Mostly done | Submission, approval, rejection, stage transitions all notified |
| REQ-012 Balance Display | Done | Per-type balances with progress bars on employee dashboard |

### Critical Gaps (Must-Fix)

1. REQ-006 — Statutory Special Leave: Not Implemented Maternity (4 months), Parental (10 days), Adoption, and Commissioning leave types don't exist. These are BCEA-mandated.

2. REQ-013 — Validation Rules: Not Enforced Server-Side No server-side checks preventing:

Leave submission exceeding available balance

Overlapping date ranges

Leave dated before the employee's start date

3. REQ-004 — Sick Leave Probationary Rule: Incorrect The first-6-month rule (1 day per 26 days worked) is not applied — simple monthly pro-rating is used instead. The leave_rule_phases schema exists for this but the BCEA engine ignores it.

4. REQ-008/011 — Unpaid Leave Notice & Discretion: Not Implemented No 7-day notice period validation, no short-notice warnings, no discretion logging for manager decisions.

5. REQ-010 — Escalation Reminder Automation: Not Triggered The /api/leave-requests/send-escalation-reminders endpoint exists but there's no cron or scheduler. It must be manually called — the 12-hour auto-escalation from the spec never fires.

6. REQ-014 — Audit Trail: Incomplete Only leave decision fields (approver, notes, timestamp) are tracked. No system-wide audit log table for profile edits, balance adjustments, or settings changes.

### Medium Gaps (Should-Have)

7. REQ-007 — Custom Leave Rule Engine: Half-Done Leave rules and phases are configurable in the DB and admin UI, but the auto-calculation engine only handles 3 hardcoded BCEA types (Annual, Sick, FRL). Custom rules stored in leaveRules are never automatically applied to generate balances.

8. REQ-004 — Medical Certificate Rules: Not Enforced No flagging when sick leave exceeds 2 consecutive days, and no Fri/Mon/public-holiday proximity detection (per company policy).

9. REQ-015 — HR Reporting: Limited The HR dashboard shows basic counts. Missing: sick leave pattern/excessive absence alerts, leave trend analytics by type over time.

10. REQ-016 — Policy Configuration: Partially Hardcoded The 6-month carry-over grace and the Manager→HR→MD hierarchy are hardcoded — not configurable through the settings UI.

________________________________________________________________________________

## Spec 2: Payroll System

Status: 0% implemented. Spec itself is 0% complete.

The spec file contains only a problem statement and 4 stakeholder role names. No requirements, no user stories, no scope. Nothing in the codebase touches payroll — no PAYE/UIF/SDL, no tax tables, no IRP5/EMP201 generation, no payslips.

The taxNumber field on users and the companies table are minor incidental foundations but nothing more.

________________________________________________________________________________

## What Exists Beyond the Specs

The codebase has substantial features that are explicitly out of scope per spec 1 but fully built:

Attendance/Time Tracking — Full clock-in/out, AWOL, infringement detection, auto-clock-out, bulk entry, PDF reports

Facial Recognition — Multi-angle face capture, face-based login for workers and admins (face-api.js + SSD MobileNet V1)

Grievance System — Full submission/management workflow with categories, priority, assignment, resolution

Org Chart — Position-based hierarchy with visual chart

Public Holiday Calendar — Including religion-specific holidays (Muslim, Jewish, Christian, Hindu) integrated into working day calculations

Backup/Restore — Full JSON export/import of all data

Branding/Theming — Configurable logo, colors, company name, dark mode

________________________________________________________________________________

## Infrastructure State

| Aspect | Current State |
| --- | --- |
| Hosting | Replit autoscale |
| Database | PostgreSQL 16 (Replit module), 18 tables |
| Email | Postmark |
| Auth | localStorage-based (no server-side session validation) |
| CI/CD | None |
| Docker | None |
| Scheduler/Cron | None — escalation reminders can't auto-fire |

Notable security concern: API endpoints do minimal authorization checking — role-based access is not consistently enforced server-side. Auth state lives entirely in localStorage.

________________________________________________________________________________

## Priority Recommendation

| Priority | Item |
| --- | --- |
| P0 | Server-side leave validation (balance, overlap, date range) |
| P0 | Statutory special leave types (Maternity, Parental, etc.) |
| P1 | Sick leave probationary accrual rule fix |
| P1 | Escalation reminder cron (Replit scheduled jobs or external trigger) |
| P1 | Audit log table |
| P2 | Unpaid leave 7-day notice & discretion logging |
| P2 | Custom leave rule execution engine |
| P2 | Medical certificate flag triggers |
| P3 | HR reporting / sick leave pattern alerts |
| P3 | Server-side session auth |
| Backlog | Payroll (spec incomplete — needs requirements first) |

________________________________________________________________________________

## Full Requirement Traceability

### Database Tables

| Table | Purpose | Spec Coverage |
| --- | --- | --- |
| users | Employee profiles | REQ-001 |
| departments | Department management | Beyond spec |
| user_groups | Admin user grouping | Beyond spec |
| employee_types | Worker/contractor types | REQ-001 (partial) |
| leave_rules | Leave accrual configuration | REQ-007, REQ-016 |
| leave_rule_phases | Tiered accrual phases | REQ-004, REQ-007 |
| companies | Payroll company entities | Payroll spec (shell) |
| leave_balances | Leave balance tracking | REQ-003, REQ-012 |
| leave_requests | Leave request workflow | REQ-002, REQ-009 |
| attendance_records | Clock in/out records | Out of scope per spec |
| settings | System configuration KV | REQ-016 |
| contract_history | Employment changes | REQ-001 |
| grievances | Workplace grievances | Beyond spec |
| public_holidays | Holiday calendar | Beyond spec |
| notifications | In-app notifications | REQ-010 |
| org_positions | Org chart hierarchy | Beyond spec |
| password_reset_tokens | Password reset flow | Beyond spec |
| face_descriptors | Multi-angle face data | Beyond spec |

### Client Pages

| Page | Purpose |
| --- | --- |
| ModeSelect.tsx | Entry point: attendance kiosk vs employee portal |
| Login.tsx | Worker login (ID or face) |
| AdminLogin.tsx | Admin login (email/password or face) |
| Dashboard.tsx | Employee dashboard: balances, recent requests, clock status |
| LeaveRequest.tsx | Submit leave request with file upload |
| Attendance.tsx | Employee attendance history |
| AttendanceKiosk.tsx | Shared terminal face-recognition kiosk |
| AttendanceTileMode.tsx | Tile-based attendance view |
| AdminDashboard.tsx | Admin shell with sidebar navigation to 14 sections |
| MaintainerDashboard.tsx | Limited admin for data entry |
| ResetPassword.tsx | Password reset form |
| EmployeeProfile.tsx | Employee self-view profile |
| OrgChart.tsx | Visual org chart |
| Grievances.tsx | Employee grievance submission |
| LeaveCalendar.tsx | Calendar view of approved leave |
| AttendanceReports.tsx | Attendance reporting/analytics |
| not-found.tsx | 404 page |